**2) LG U+ Luu Lam Thanh Tung**

**HR status:**

**Project status**

* Project overview (new project, first mention): keep working on Wire-work tasks

**2.1 Project Home Subscription**

|  | **Wirework number** | **Description** | **PIC** | **Status detail and note** |
| --- | --- | --- | --- | --- |
| 1 |  | Tạo data test cho intergramtion | All team | In progress |

**2.2 Project Onsale**

- No more information

**2.3 Project U24+**

|  | **Wirework number** | **Description** | **PIC** | **Status detail** | **End Date** | **Note** | **Note in this sprint 3** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | NUCIT-1718306 | Update UI, add feat export excel screen NUOBS406M. | Bui Tien Phong | Done |  | Có 1 bug  → Release cùng NUCIT-178895 | Một số khoảng thời gian, việc xử lý task bị ảnh hưởng do:  1, 2024/10/25:  -Error: Mất code của GDC do quá trình reflect source lên môi trường Test  - Ảnh hưởng: Không thể checkout code từ nhánh develop  -Solution: 14h, HQ đã revert lại code  2, 2024/10/28:  -Error: Không thể đăng nhập vào local, dev do phát sinh lỗi khi HQ chuyển đổi dev tool  -Ảnh hưởng: Code xong không test được.  - Solution: Tầm chiều, access local được |
| 2 | NUCIT-1718759 | Develop batch which not cancel pending customers. | Pham Nhu May | Done | 2024/11/01  → 2024/11/13 |  |
| 2.1 | Requirement 5 | Fix lỗi liên quan đến case đăng ký đối tượng pending | Pham Nhu May | Done | 2024/11/13  → 2024/11/01 |  |
| 2.2. | Requirement 6 | Xử lý gửi mail/sms liên quan đến case sản phẩm là Robot | Pham Nhu May | Done | 2024/11/05 |  |
| 3 | NUCIT-1718741 | Add validation for VIKI product. | Hoang Trung Thong | HQ continue development |  | \*HQ yêu cầu dừng phát triển và bàn giao lại về phía LG để phát triển kịp với deadline của HQ. |
| 4 | NUCIT-1718757 | Improve screen Long-term not opening. | Nguyen Manh Tri | Done | 2024/11/13 |  |
| 4.1. | Requirement 1 | 1-1: Thêm sub-service ở Xử lý Long term opening delay 1-2:Thêm sub-service ở màn Pending/Cancel  ong term opening delay | Nguyen Manh Tri | Done | 2024/11/01 |  |
| 4.2. | Requiremnet 2 | Fix lỗi query Ngày expect ban đầu | Nguyen Manh Tri | Done | 2024/11/01 |  |
| 4.3. | Requiremnet 3 | Fix lỗi query cột Manager | Nguyen Manh Tri | Done | 2024/11/01 |  |
| 4.4. | Requirement 4 | Xử lý để trạng thái chờ hủy (BCW) có thể đăng ký pending/hủy pending | Nguyen Manh Tri | Done | 2024/10/31 |  |
| 5 | NUCIT-178895 | NUOBS406M\_Screen\_Thêm phần Log | Bui Tien Phong | Done | 2024/10/23 |  |

**2.4 MVNO**

- Had a kickoff meeting on 12/11, Bing is breaking tasks. Deadline: 09/1/2025

**2.5 Project Construction**

- HQ will deploy on product env on 15/11

**2.6 NQMS**

- Devs are reviewing all batches on the system