Construction task plan

Vietnam Build Center

Exported on 2024-12-19 20:05:33

Table of Contents

**No table of contents entries found.**

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | No | Task Name | Assign To | Estimate Time | ET Start Date | ET End Date | Start Date | End Date | Status | Note |
| **Web version** | 1 | Creating a Construction information inquiry popup (slide 3) | Tung | 2d | 04 Sep 2024 | 05 Sep 2024 | 04 Sep 2024 | 12 Sep 2024 | **done** |  |
| 2 | Coding an api to get Mobile list by Mobile Id, using sql from HQ. | Tung | 0.5d | 06 Sep 2024 | 06 Sep 2024 | 04 Sep 2024 | 10 Sep 2024 | **done** |  |
| 3 | Integrating the mobile searching api with the Mobile filter button on the Construction Popup (slide 3) | Tung | 0.5d | 06 Sep 2024 | 06 Sep 2024 | 04 Sep 2024 | 10 Sep 2024 | **done** |  |
| 4 | Creating a selection event on the result table and an event for the button D-5 "check" | Tung | 2d | 09 Sep 2024 | 09 Sep 2024 | 04 Sep 2024 | 10 Sep 2024 | **done** |  |
| 5 | Integrating the Construction information inquiry popup with a screen to test the result | Tung | 1d | 10 Sep 2024 | 10 Sep 2024 | 04 Sep 2024 | 13 Sep 2024 | **done** |  |
| **Mobile version** | 6 | Creating a Construction information inquiry popup for mobile version (slide 6) | Tung | 2d | 10 Sep 2024 | 10 Sep 2024 | 06 Sep 2024 | 09 Sep 2024 | **done** |  |
| 7 | Integrating the mobile searching api with the button C "check" to display E-1 and E-2 | Tung | 1d | 11 Sep 2024 | 11 Sep 2024 | 06 Sep 2024 | 09 Sep 2024 | **done** |  |
| 8 | Creating tooltip E-4 | Tung | 0.5d | 11 Sep 2024 | 11 Sep 2024 | 06 Sep 2024 | 09 Sep 2024 | **done** |  |
| 8 | Creating a selection event on the result table E-2 and an event for the button E-3 "apply" | Tung | 1d | 12 Sep 2024 | 12 Sep 2024 | 06 Sep 2024 | 09 Sep 2024 | **done** |  |
| 9 | Integrating the Construction information inquiry popup with a screen to test the result | Tung | 1d | 12 Sep 2024 | 12 Sep 2024 | 06 Sep 2024 | 09 Sep 2024 | **done** |  |
| **Unit testing, cross testing** | 10 | Unit testing, cross testing | Tung | 1d | 13 Sep 2024 | 13 Sep 2024 | 12 Sep 2024 |  | **done** | Return value from Popup to main screen but main screen do not show data |