MVNO task plan

Vietnam Build Center

Exported on 2024-12-06 19:10:25

Table of Contents

**No table of contents entries found.**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| No | Task Name | Task Detail | Estimate Time | Assign To | Start Date | End Date | Actual  End Date | Status | Note |
| 1 | Creating a button that open an excel upload and download pop-up | Adding button and fixing style of button | 2d | Tran Thanh Binh | 2024.11.04 | 2024.11.06 | 2024.11.06 | Done |  |
| 2 | Provide batch adjustment form | Provide Excel form for batch adjustment registration through screen | 1d | Tran Thanh Binh | 2024.11.06 | 2024.11.06 | 2024.11.06 | Done |  |
| 3 | Batch adjustment Excel input item | Adding a request that require all of: Accounting target month, Market ID, Market name, Adjustment Amount and Adjustment Reason not null. Return pop-up if is null | 1d | Tran Thanh Binh | 2024.11.07 | 2024.11.07 | 2024.11.07 | Done |  |
| 4 | Adding a Upload button | Checking path file or null of upload file. Adding a style of this button | 1d | Tran Thanh Binh | 2024.11.08 | 2024.11.08 | 2024.11.08 | Done |  |
| 5 | Adding a Checking button | Checking validate of data of upload file | 1d | Tran Thanh Binh | 2024.11.08 | 2024.11.08 | 2024.11.08 | Done |  |
| 6 | Optional: Write a function that checking validate of upload file |  |  | Tran Thanh Binh | 2024.11.18 | 2024.11.24 | 2024,.11.24 | Done | Can not "unlock" file to get data of this file |
| 7 | Checking an upload file to server |  |  | Tran Thanh Binh | 2024.11.11 |  |  | pending... | Can not access to uecm.lgcns.co.kr to decrypt file to using Workbook |
| 8 | Improve to disable duplicate mapping in MVNO Market |  | 5d | Tran Thanh Binh | 2024.11.18 |  |  | In process | Miss.. |
| 9 | Query the batch adjustment processed field summary form |  |  | Tran Thanh Binh | 2024.11.14 | 2024.11.14 | 2024.11.14 | Done |  |