## Slide 1: CVMI FIRST MEETING

## Slide 2: Agenda
I. Introduction
  1.1 Target of the project
  1.2 Members
II. Discussion
III. Implementation
  3.1 Plan
  3.2 Communication, daily meeting
  3.3 Development environment
  3.3 Wiki, wirework
  IV. Summary

## Slide 3: I. Introduction
1.1 Target of the project
Providing a total solution of CV management
Enhance CV scanning experience
Fixing criteria defects
1.2 Members
https://wire.lgcns.com/confluence/display/DS13110821/1.+%5BCVMI%5D+Project+set-up+general+information

## Slide 4: II. Discussion
2.1 Providing a total solution of CV management
- Providing a fully flow of CV Scanning
Providing necessary information about candidate, CV and status
Enhance CV scanning experience: improving CV scanning speed, modifying UI/UX…
Fixing criteria defects
2.2 Current Issues
https://wire.lgcns.com/confluence/display/DS13110821/CVMI+Opinions+from+Devs

## Slide 5
10/2024
Analyzing requirement, Setup environment
10/2024
Designing
11/2024
Coding
12/2024
Testing
12/2024
Golive
3.1 Plan
III. Implementation

## Slide 6
10 - 11/2024
Analyzing requirement, Researching a model
11/2024
Training model
11/2024
Testing model
12/2024
Optimizing and deploying model
12/2024
Integrating with Backend and Frontend
Plan for team AI
III. Implementation

## Slide 7: 3.2 Communication, daily meeting
Team
Daily meeting

## Slide 8: 3.3 Development environment
https://wire.lgcns.com/confluence/display/DS13110821/Development+Tools

## Slide 9: Thank you